Old Release Plan

# Release 1

Delivery date: Total Story Points: 35

This website will help the people who need help but lack proper English skills. Users will be able to select the appropriate service type and ask for help. The website is focus on the security of users’ account, so that users will not worry about security problems.

## Security function

Users need to setting passwords and activate the account though verifying from the email links. And users’ privacy information display or not depend on users choosing.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S2 | Ensure real people login in | 1 |
| S14 | Stop users before sending invalid data | 2 |
| S16 | Restrictive place for entering | 2 |
| S17 | User need to confirm password when registration | 1 |
| S21 | User can deactivate account | 2 |
| S45 | Users' password should be at least six numbers to keep security | 2 |
| S46 | Check if there is repeat information | 2 |
| S47 | Data type should be written correctly to store in database | 2 |
|  | Story Point Sub-Total: | 14 |

## Select service type

Users are able to search and find the most suitable service that they need.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S22 | Users will be provided with cheapest service | 1 |
| S23 | User can find best service provider | 1 |
| S32 | Users can compare service providers | 4 |
|  | Story Point Sub-Total: | 6 |

## Webpage display

Users have a reliable feeling of our website by suitable colour and special logo.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S30 | LOGO of the website | 2 |
| S31 | Background colour of column can be changed | 2 |
| S38 | Suitable theme colour for the website | 1 |
| S41 | Simple user interface can make user easy to use | 1 |
| S44 | Smooth animation effect on the website | 4 |
| S39 |  |  |
|  | Story Point Sub-Total: | 10 |

## Register/login/log out:

Users login the website from any page of websites and they can exit the account by closing the webpage.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S34 | Logout easily | 2 |
| S36 | Login in in any page | 1 |
| S37 | Visitor can register in any pages | 2 |
|  | Story Point Sub-Total: | 5 |

New Release Plan

# Release 1

Delivery date: Sept. 17 Total Story Points: 55

This website will help the people who need help but lack proper English skills. Users will be able to select the appropriate service type and ask for help. The website is focus on the security of users’ account, so that users will not worry about security problems.

## Security function

Users need to setting passwords and activate the account though verifying from the email links. And users’ privacy information display or not depend on users choosing.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S13 | Validation data for registration form | 8 |
| S21 | User can deactivate account | 2 |
| S51 | Data type should be written correctly to store in database | 2 |
|  | Story Point Sub-Total: | 12 |

## Webpage layout/design

Users have a reliable feeling of our website by suitable colour and special logo.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S35 | Webpages Layout | 8 |
| S53 | Sitemap | 1 |
| S40 | Services Information | 4 |
| S28 | Contact Us | 4 |
| S26 | About Us | 2 |
|  | Story Point Sub-Total: | 19 |

## Register/login/log out:

Users login the website from any page of websites and they can exit the account by closing the webpage.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S34 | Register an account | 4 |
| S32 | Login & Logout | 16 |
| S02 | Staffs register an account | 4 |
|  | Story Point Sub-Total: | 24 |