# Meeting minutes 6

Participate: Jaideep, Jee, Alex, Jessie, Seth, Spencer

Location: Facebook online

Date: 10/09/2015.

Time: 6.30p.m—7.30p.m

**Agenda**

1. Everybody show what they have done in the past weeks.

2. Discuss about the next week tasks.

3. Talk about the peer review

4. Give next week plan.

**Key decisions**

* Fix and summarize the peer review, point out the issues that need to be fixed.
* User stories, release plan and sprint plan need to be changed according to the situation.
* Add staff login.
* Validation part.
* Sitemap’s tool.

**Announcement**:

1. (All) All the member should do some contributions to our project.

2. (All) All the member will complete the tasks that have assigned to him or her on time.

3. (Jee &Alex) Jee would focus on the staff login function. Link it to the database that created by Alex.

4. (Jaideep) Jaideep would take the validation part.

5. (Seth) Seth would add the sitemap on the website.

6. (Jessie & Spencer) Fix the user story, release plan and sprint plan. Write team blog.

7. (All) All the member will view the peer review and fix the problems on it

*\* Please work closely with all the members and our clients to understand the project, and send your questions to them through emails (if needed).*